# Daily Scrum (1)

#### [18/11/2025] -Sprint 1

#### Members:

Omar Mohamed Mostafa 22p0197

Ahmed Wael Rafaat - 22p0221

Roaa Sherif gadara – 22p0188

Youssef Amr Farouk – 2200844

Ezzeldin Ismail kaoud – 22p0141

## Sprint Goals: (total points 23)

### US 1.1 - View Room Availability

- Priority: Must Have

- Story Points: 5

- As a student/professor, I want to view available classrooms/labs so that I can find a free room.

#### T1.1.1 – DB design for rooms and availability (Assigned to Omar) DONE

  - Basic fields: roomid , name, type, capacity, status

#### T1.1.2 – BACKEND API/service to list rooms & availability (Assigned to Youssef) DONE

#### T1.1.3 – Rooms page UI (Assigned to Roaa) DONE

  - “Rooms” page with table showing all rooms

#### T1.1.4 – Connect UI – backend (Assigned to Youssef) 50%

  - develop controllers for ui and connect database

### US 1.3 - Manage Classroom / Lab records

- Priority: Must Have

- Story Points: 5

- As a professor/staff, I want to book a room so I can schedule classes/events.

#### T1.3.1 – Admin-only-access check (Assigned to Youssef)

  - make sure only admin can access this page

#### T1.3.2 – Backend CRUD for rooms (Assigned to Youssef) DONE

  - Create backend endpoints and services for:

  - Create classroom/lab

  - Update classroom/lab

  - Delete classroom/lab

#### T1.3.3 – Admin UI (Assigned to Roaa) DONE

  - - Create admin interface with:

    - Page/form to add rooms

    - Page/form to edit rooms

    - Page/form to delete rooms

#### T1.3.4 – Testing (Assigned to Youssef)

  - Verify:

    - Admin can perform CRUD operations properly

    - Non-admins cannot access the functionality

### US 1.6 – Report Maintenance Issue

- Priority: Must Have

- Story Points: 5

- As a student/professor/staff, I want to track ticket progress.

#### T1.6.1– DB design for maintenance tickets (Assigned to Omar) DONE

  - Basic fields: Ticket ID , Reporter, Room, Description, Status , Created date

#### T1.6.2 – Backend to create maintenance ticket (Assigned to Ezzeldin) DONE

  - Create backend endpoint/service for submitting maintenance tickets

#### T1.6.3 – UI form to submit maintenance issue (Assigned to Ahmed) 50%

  - User interface for submitting reports:

    - "Report Issue" page

#### T1.6.4 – Testing (Assigned to Ahmed/ezz)

  - Verify:

    - Logged-in users (student/staff/professor) can submit tickets

    - Users see success message after submission

### US 4.1 – User Authentication (Login)

- Priority: Must Have

- Story Points: 5

- As a user, I want to log in based on my role, so that I can use services

- available to me based on my role.

#### T4.1.1 – Design DB structure for users & roles (Assigned to Omar) DONE

  - Basic fields: User table/entity , Role table/entity, Room, UserRole mapping table

#### T4.1.2 – Implement backend login logic (Assigned to Ezzeldin) DONE

  - Backend authentication service:

    - Login endpoint with username/password

    - Role verification

    - Permission loading based on role

#### T4.1.3 – Implement login UI (Assigned to Ahmed) DONE

  - User interface for submitting reports:

    - Login/registration form (username/email + password fields)

    - dashboard

    - Validation messages for different error scenarios

#### T4.1.4 – Role-based access check (basic) (Assigned to Ezzeldin/Omar)

  - - Post-login routing:

    - - Redirect users to appropriate dashboards based on role: (Student , Admin , Staff ,Professor)

#### T4.1.6 – Test login (Assigned to Ahmed)

  - Comprehensive testing

    - Unit tests

    - Manual test scenarios

    - Coverage based on acceptance criteria

#### Screenshots

#### Plan for next 24 hours:

##### Omar Mohamed Mostafa

  - Coordinate with backend development for implementation of usage of database

##### Ahmed Wael Rafaat

    - T4.1.3 – Implement login UI	(finish rest of the ui)

    - T1.6.3 – UI form to submit maintenance issue (finish rest of the ui)

##### Roaa Sherif Gadara

    - Coordinate with Yousef on integration of backend with ui for T1.1.4

##### Youssef Amr Farouk

    - T1.1.4 – Connect UI – backend (finish rest of implementation)

##### Ezzeldin Ismail Kaoud

    - T4.1.2 – Implement backend login logic (update registration implementation)